|  | CHAROTAR UNIVERSITY OF SCIENCE & TECHNOLOGY DEVANG PATEL INSTITUTE OF ADVANCE TECHNOLOGY AND RESEARCH |  |
| --- | --- | --- |

# WEEKLY REPORT

| Project ID: | Student ID: D25DCE175 , D25DCE170, D25DCE164 |
| --- | --- |
| From Date: 13-07-2026 | To Date: 20-07-2026 |
| Semester: 5 | Internship ID: |

Work done from Date: 13-07-2026 to 20-07-2026

# Conducted requirement gathering and finalized the problem statement for the AWS cloud governance platform. - Identified and scoped the four core modules: AI Architecture Advisor, Cost Monitoring & Anomaly Detection, Resource Optimization Engine, and Security Posture Scanner. - Performed comparative study of existing cloud governance tools (AWS Cost Explorer, CloudHealth, Cloudability) to identify feature gaps and differentiation points. - Finalized the technology stack: Node.js, React, TimescaleDB, AWS SDK v3, Amazon Bedrock. Finalized problem statement, target personas, and functional/non-functional scope. - Authored PRD ; locked AI scope to Module A only (deterministic elsewhere). - Catalogued requirement IDs across all 4 modules. - Drafted 13-week phased roadmap (TIMELINE.md) with risk analysis and buffer allocation. Module; Key Requirements. A – Architecture Advisor; Accept GitHub URL / text input · Parse manifests (package.json, requirements.txt, Dockerfile, *.tf) · Bedrock stack inference (JSON) · Rules-engine service mapping · SVG diagram generation · Per-service cost estimate via Pricing API · Email delivery via SES · Graceful fallback for empty/private repos. B – Cost Monitoring; Daily Cost Explorer ingestion · 7-day rolling average per service · Spike flag when spend > avg × threshold (default 2.0×) · Rank spikes by $ impact · Email alerts · 30-day trend chart. C – Resource Optimization; Daily scan: idle EC2, unattached EBS, unused EIPs, oversized RDS, missing S3 lifecycle, idle ELBs · $ savings estimate per finding · Sort by savings · Dismiss action. D – Security Scanner; 12 CIS-aligned checks (public S3, open SG ports, IAM MFA, root account, wildcard policies, unencrypted RDS/EBS, CloudTrail) · Severity ranking (Critical/High/Medium/Low) · Remediation steps · Diff vs. previous scan.

# Plans for next week: Date: 20-07-2026 to 26-07-2026

Prepare the detailed Software Requirements Specification (SRS). - Conduct feasibility study (technical, operational, economic). - Draft use case diagrams and Data Flow Diagrams (DFDs) for the four modules. - Outline the initial system architecture.

# References:

- AWS Well-Architected Framework — Reliability & Cost Optimization Pillars, AWS Whitepapers.

- Anthropic — Claude Model Family Prompt Engineering Guide for Structured JSON Output.

Signature of Student		 	Signature of Mentor